P2 PROJECT HANDOFF & CONTINUATION GUIDE

Hallucination Detection Research — P1 Freeze Checkpoint

Prepared: 17 October 2026 | Next owner: P2

Purpose: a single, ordered starting point for P2, including completed P1 work, artifact locations, verification steps, remaining research, and integration responsibilities. This guide distinguishes recorded results from work that still needs verification.

# 1. Repository and handoff status

GitHub repository: https://github.com/dhanya245/hallucination_project

The user's latest GitHub screenshot showed commit 84b1e15, “Add P1 research checkpoint and handoff”, and these top-level entries: reproducibility_source/, results/, .gitignore, ARTIFACT_MANIFEST.json, P1_FREEZE_AND_P2_HANDOFF.md, P1_HANDOFF_README.md, P1_progress_checkpoint.json, P2_HANDOFF.md, README.md, inference.py, project_utils.py, recover_project.py, recovery_manifest.json, and requirements.txt.

Verification boundary: the screenshot confirms the visible top-level items and that the commit is on GitHub. It does not prove every copied file is present, that every result is correct, or that inference works from a clean environment. P2 must perform the checks in this guide.

Storage boundary: large checkpoints, datasets, archives, and full-text PDFs were intended to remain in Google Drive and were excluded from GitHub. GitHub alone is not a complete runtime bundle until the corresponding artifacts are obtained from Drive or another documented storage location.

# 2. Read these files first — in this order

P1_FREEZE_AND_P2_HANDOFF.md — Primary ownership handoff, frozen P1 scope, P2 priorities, limitations.

P1_HANDOFF_README.md — Short orientation and first tasks.

README.md — Project overview and setup/inference instructions; verify they match current files.

ARTIFACT_MANIFEST.json — Intended Drive paths for baseline, confidence experiments, datasets, and results.

requirements.txt — Python dependencies; verify versions and installability.

inference.py — Inference entry point; inspect model path assumptions and input/output.

reproducibility_source/REPRODUCIBILITY_NOTES.md — Caveats about reconstructed source.

results/P1_research_results.md — Narrative of P1 experiments and findings.

results/consolidated_research_results.json — Structured consolidated findings.

results/evaluation_protocol.json — Evaluation protocol and limitations.

results/official_test/summary.json — Official SHROOM test summary.

results/priority_paper_screening_notes.md — Initial screening of two close research papers.

results/full_text/*_screening_extract.md — Section-based extracts from the two papers.

# 3. Project objective and research framing

Working framing: a DeBERTa-based hallucination detector evaluated on SHROOM, with an experimental answer-dependent confidence objective inspired by ADVICE. Describe the adaptation as “ADVICE-inspired”, not an exact reproduction. Compare the baseline detector with confidence-aware variants using classification, calibration, and error-detection metrics.

Do not claim novelty yet. Two relevant papers were downloaded and extracted: “A Head to Predict and a Head to Question: Pre-trained Uncertainty Quantification Heads for Hallucination Detection in LLM Outputs” (EMNLP 2025), and “Beyond Output Confidence: Epistemic-Aware Hallucination Detection with Answer-Level Signals” (ACL Findings 2026). P2 must compare their actual methods and experiments with this project before making a novelty claim.

# 4. P1 work already recorded

## 4.1 Dataset and protocol

Project notes describe a 6,000-example Gemini weak-labelled training sample across SHROOM tasks DM, MT, and PG, plus a validation set of 499 rows (498 unique normalized rows). The 6,000-row training sample had duplicates and three conflicting-label duplicate groups; a cleaned/deduplicated copy was created, but the main experiments were not retrained on it. Keep original and cleaned datasets distinct and inspect the audit files before using either.

Validation was reused during development and must not be described as an untouched test set. Official SHROOM model-agnostic and model-aware test tracks were also evaluated. An exact-text overlap audit was run; semantic overlap was not ruled out.

## 4.2 Baseline model

Recorded checkpoint: MoritzLaurer/deberta-v3-large-zeroshot-v1.1-all-33. The baseline checkpoint is stored in Drive under baseline/. Recorded validation metrics: F1 ≈ 0.7764, accuracy ≈ 0.7796, ECE ≈ 0.1008, Brier score ≈ 0.1704, AUROC ≈ 0.8830. Treat these as recorded results until P2 verifies metric files and reproduces inference.

Recorded official-test metrics: model-agnostic F1 ≈ 0.7742 and AUROC ≈ 0.8997; model-aware F1 ≈ 0.7175 and AUROC ≈ 0.8580. Check results/official_test/summary.json and per-track metric files for exact values and label definitions.

## 4.3 Confidence experiments and calibration

The contrastive confidence-model experiment did not improve classifier F1 (recorded F1 ≈ 0.7332 versus baseline ≈ 0.7764). A controlled head-only experiment preserved baseline classifier predictions but did not improve error-detection AUROC compared with the baseline confidence signal. Preserve these negative findings.

Temperature scaling showed preliminary calibration improvements on validation splits. The five splits overlap, and paired bootstrap intervals on one held-out split included zero. Report the evidence as preliminary and inconclusive, not as a proven improvement.

## 4.4 Failure analysis and literature

A 36-example failure-analysis sample was annotated provisionally. Grouped themes were generated by keyword mapping over provisional labels; this is exploratory, not a validated human-coded taxonomy or a population-level estimate.

The literature register has initial metadata checks but still contains records requiring manual review and possible title/URL correction. Do not describe the candidate count as the number of fully screened papers. Verify publisher metadata, read full texts, record inclusion/exclusion reasons, and compare methods.

# 5. What belongs in GitHub vs Google Drive

## GitHub — source, small artifacts, and documentation

Python source and configuration files intended for version control.

README and handoff documents.

Small JSON/CSV metric reports, audits, and literature notes.

Reconstructed source files clearly labelled as reconstructed rather than verified original source.

Screening-extract Markdown and artifact manifest.

## Google Drive — large or source-data artifacts

baseline/ — baseline checkpoint, tokenizer, and model files.

confidence/ — experimental checkpoints and training histories.

data/ — SHROOM files, weak labels, contrastive pairs, and cleaned dataset artifacts.

results/full_text/ — downloaded PDFs and extracted full text (.pdf and .txt).

Large archives or other files excluded by .gitignore.

Drive path recorded in prior instructions: My Drive/hallucination_project. The owner must share that folder with P2's Google account. ARTIFACT_MANIFEST.json is a path guide, not proof that P2 already has access.

# 6. P2 startup: exact sequence

Clone the repository: Run: git clone https://github.com/dhanya245/hallucination_project.git ; then cd hallucination_project.

Check the checkout: Run: git status -sb and git log -1 --oneline. Confirm commit 84b1e15 or a newer documented commit.

Read the handoff docs: Read P1_FREEZE_AND_P2_HANDOFF.md and P1_HANDOFF_README.md before editing code.

Request and verify Drive access: Open My Drive/hallucination_project and confirm baseline/, confidence/, data/, and results/full_text/ are accessible.

Inspect the manifest: Compare ARTIFACT_MANIFEST.json with actual Drive paths. Record missing/moved files; do not guess checkpoint paths.

Create an isolated environment: Use a new virtual environment; install from requirements.txt. Record Python, PyTorch, Transformers, CUDA/GPU availability, and package versions.

Inspect inference code: Read inference.py, project_utils.py, and README. Confirm model/tokenizer paths, label mapping, expected input schema, and output schema.

Run a baseline smoke test: Use a small known input and saved baseline. Record command, environment, output, and errors. Do not start training.

Cross-check results: Compare baseline_metrics.json, consolidated_research_results.json, evaluation_protocol.json, and official_test files. Resolve discrepancies without silently overwriting results.

Continue literature screening: Read the two screening extracts, inspect complete papers, and document a method-by-method comparison.

Agree API contract with P3: Define request/response JSON, errors, model paths, and confidence semantics before UI integration.

# 7. Smoke-test record template

Adapt the exact command after inspecting inference.py and README; do not assume specific CLI arguments exist. Save a new record such as results/p2_smoke_test.md with:

Git commit/hash tested.

Python and key library versions.

Checkpoint and tokenizer paths.

Exact command or notebook cell.

Non-sensitive input example and output.

Whether label and confidence fields match the documented label mapping.

CPU/GPU device, errors, warnings, and pass/fail status.

# 8. Reconstructed source — important warning

The repository includes reproducibility_source/train.py, model.py, loss.py, and training_config.json. These were reconstructed because original training scripts were missing from the project root. Do not assume they are byte-for-byte the scripts used to create the saved checkpoints. Inspect REPRODUCIBILITY_NOTES.md, compare architecture/checkpoint keys, and document any mismatch.

# 9. Security and repository hygiene

Never commit .env files, API keys, access tokens, credentials, or private connection strings.

A token was exposed in a prior screenshot; revoke it and do not reuse it. P2 does not need a token to read this public repository.

Do not commit multi-gigabyte checkpoints or raw datasets into ordinary Git without an explicit storage decision.

Do not delete P1 artifacts. Add new results with clear filenames and record changes in Git.

Before pushing, inspect git status and staged files for secrets and large binaries.

# 10. P2 deliverables and completion gates

☐ Baseline inference passes in a clean environment, or blockers are documented with logs.

☐ Drive access and artifact manifest are checked.

☐ Reproducibility audit distinguishes verified original source from reconstructed source.

☐ Existing result files are reconciled; discrepancies are documented rather than silently overwritten.

☐ Closest related papers are fully screened and novelty is appropriately qualified.

☐ Final methodology and protocol separate validation from official-test results.

☐ Negative findings and limitations are preserved.

☐ Stable backend API contract is agreed with P3.

☐ Final report and README contain setup, inference, metrics, limitations, and reproduction steps.

# 11. Limitations that must remain visible

Validation data was reused during development.

Exact normalized text overlap checks do not establish semantic independence.

The weak-labelled training sample used Gemini labels and is not a fully human-annotated training corpus.

The confidence objective is ADVICE-inspired, not an exact reproduction.

The controlled confidence head did not improve error-detection AUROC in the recorded comparison.

Temperature-scaling evidence is preliminary and bootstrap intervals include zero.

The failure-analysis sample is small and provisional.

The literature register is not yet a verified 100+ paper systematic review.

# 12. P2 first status update template

“I cloned the repository at commit ______, confirmed Drive access to ______, and ran the baseline smoke test with result ______. Missing artifacts or inconsistencies: ______. Next I will complete ______ before making model or API changes.”

# Appendix A — useful paths

| Repository | https://github.com/dhanya245/hallucination_project |
| --- | --- |
| Primary handoff | P1_FREEZE_AND_P2_HANDOFF.md |
| Short handoff | P1_HANDOFF_README.md |
| Manifest | ARTIFACT_MANIFEST.json |
| Main narrative results | results/P1_research_results.md |
| Consolidated results | results/consolidated_research_results.json |
| Evaluation protocol | results/evaluation_protocol.json |
| Official test summary | results/official_test/summary.json |
| Literature review | results/literature_review.md |
| Priority paper notes | results/priority_paper_screening_notes.md |
| Screening extracts | results/full_text/*_screening_extract.md |
| Reconstructed source notes | reproducibility_source/REPRODUCIBILITY_NOTES.md |
| Drive folder | My Drive/hallucination_project — share separately |